Kern County, California - Centennial Corridor Freeway Connector through Bakersfield on State Routes 58 & 99

Goals and Objectives: The Centennial Corridor SB 99 to WB 58 is listed in the Caltrans Interregional Transportation System Plan (ITSP) and is identified as interregional strategic corridor. This corridor has national, state and regional significance. The project improves capacity and safety for passenger vehicles and trucks. The project also reduces negative transportation impacts in disadvantaged communities. The RTIP proposes $29.02 million for the project. Kern COG, City of Bakersfield, and Caltrans will seek funding opportunities to ensure completion of the project. The total project cost is $78.3 million.

Project Partners:  Kern COG, Caltrans, City of Bakersfield

Project Location: City of Bakersfield

- Project Readiness: The design phase and rights-of-way (ROW) phases are required.  The anticipated completion of the design and ROW phase is at the end of 2026.

- Timeline: Construction will be completed by the end of 2029.

- Project Description and Scope:  This project provides a new freeway to freeway movement by way of a new direct connector from Route 99 southbound traffic to a new westbound segment of Route 58.

- Project Need and Benefits:  The Project completes the interchange, connecting the busiest north-south truck route on the West Coast (Route 99) with the busiest east-west truck route, and only year-round, all-weather route over the Sierra Nevada (Route 58).

- Equity Benefits: The Project reduces impacts of goods movement on the historically disadvantaged communities of Central Bakersfield by improving a nationally significant interchange under construction at Routes 58 and 99, both of which are designated on the National Highway Freight Network as Primary Highway Freight System (PHFS) routes, and the U.S. Department of Defense Strategic Highway Network (STRAHNET), a new Federal Highways Administration planning emphasis area.

- The interchange provides a local hub to over 50 distribution, processing and manufacturing facilities located in the southern San Joaquin Valley. When complete, truck drivers may elect to travel 3 miles south to use this ramp to access SR 58, rather than travelling through stop-and-go traffic on Rosedale Highway.

- GHG Benefits: The project will separate trucks from local travelers to businesses along Rosedale Highway increasing safety and achieving reductions of 95 tons of carbon monoxide, 20 tons of criteria air pollution emissions and 27,267 tons of greenhouse gas emissions over the 20-year project life.

- Economic Benefits: This trade corridor interchange serves Kern County travel and through-traffic.  The Kern County Economic Development Corporation reports that Kern County has impressive national rankings: 2021 #1 Ag-Producing County, #3 Economic Diversity, #4 STEM jobs with a gross 2020 GDP of $48.7 billion.

Additionally, Kern County is home to more than 400 manufacturers, and as the Energy Capital of California, 70% of oil production and 60% of solar production is generated here. Kern is home to the largest wind farm in the U.S. and the second largest solar farm in the U.S. The Mojave Air and Space Port is the first commercial space port and the first space shuttle landing occurred in east Kern County.

Project Location Maps: